START HERE

Governance-in-a-Box — Quick-Start Guide

Your complete AI governance operating system. Go from zero governance to fully operational in 90 days.

What’s in This Toolkit

| File | Type | Purpose | Kind |
| --- | --- | --- | --- |
| Governance Reference Guide | .docx | The full operating system — read chapters as needed | Reference |
| CoE / Governance Core Charter | .docx | Establish your central governance body | Template |
| RACI Matrix | .xlsx | Who does what for every governance activity | Template |
| Model Card — Standard ML | .docx | Document any ML model for production | Template |
| Model Card — GenAI Extension | .docx | Document LLM/foundation model deployments | Template |
| Gate Checklists | .docx | Criteria and approvals for each lifecycle gate | Template |
| Vendor Assessment Scorecard | .xlsx | Score and tier third-party AI tools | Template |
| Decision Rights Matrix | .xlsx | Who is authorized to do what with AI | Template |
| Value Realization Tracker | .xlsx | Track business outcomes per AI initiative | Template |
| + All Tier 1 templates |  | Risk Assessment, Scoring Matrix, Decision Tree, AI Use Policy | Included |

# The Governance Fabric at a Glance

The Creative Precision Governance Fabric is a 10-layer architecture. You don’t need all 10 layers on day one. Start with the foundation (Layers 0–3), then add depth as your governance matures.

| Layer | Name | Key Components | When to Deploy |
| --- | --- | --- | --- |
| L0 | Principles & Policy | AI Principles, AI Use Policy, Ethics Framework | Start here — Week 1 |
| L1 | Organizational Design | Governance Core (CoE), Node network (4 roles per BU), RACI | Week 2–4 |
| L2 | Risk & Compliance | Risk Assessment, Risk Tiering, Three Lines of Defense | Week 1 (from Tier 1) |
| L3 | Lifecycle Gates | Four-Gate System (0→1→1.5→2→3), Multi-Speed Lanes | Week 4–8 |
| L4 | Technical Standards | ML Lifecycle, Data Quality, Security, CI/CD | Month 2–3 |
| L5 | Living Documentation | Model Cards, Value Dashboards, AI Inventory | Ongoing |
| L6 | Enablement & Change | Change Management (Three-Register), Training, Decision Rights | Month 1–3 |
| L7 | Financial Governance | AI Cost Tracking, Budget Allocation | Month 3+ |
| L8 | Vendor & Third-Party | Vendor Assessment, Shadow AI Discovery | Month 2+ |
| L9 | Agentic Extension | Agent Registry, Autonomy Tiers, Guardian Agents | When needed |

Design principle: "Channel, not control." Governance doesn’t slow AI adoption. It makes AI adoption faster, safer, and more valuable.

# Your First 48 Hours

If you do nothing else this week, do these five things. Each one takes less than 2 hours. Together, they give you a functioning governance foundation.

| 1 | Customize and approve the AI Use Policy (90 min) Open AI_Use_Policy_Template.docx. Replace all [bracketed] sections with your org details. Get executive sponsor signature. Distribute. |
| --- | --- |

| 2 | Classify your top 5 AI systems (2 hours) Open the Risk Scoring Matrix. Score your 5 most important AI systems. Record the risk tier and governance lane for each. |
| --- | --- |

| 3 | Establish the Governance Core (60 min) Open CoE_Charter.docx. Identify your core governance team (3–5 people minimum). Set a recurring weekly 30-min governance meeting. |
| --- | --- |

| 4 | Assign Node roles in your largest BU (30 min) Using the RACI Matrix, identify an AI Lead, Risk Liaison, Data Steward, and Change Champion in one business unit. Start there. |
| --- | --- |

| 5 | Run your first Gate 0 intake (30 min) Take one pending AI project through the Gate 0 checklist. Register it. Classify it. Route it to a lane. You’re now governing. |
| --- | --- |

# 30-60-90 Day Roadmap

Days 1–30: Foundation

Governance infrastructure in place. Policy approved. First systems classified. Core team established.

☐  Customize and approve AI Use Policy

☐  Establish Governance Core (CoE charter, meeting cadence)

☐  Classify all existing AI systems using Risk Assessment

☐  Assign Node roles in 2–3 business units

☐  Run first Gate 0 intakes for pending AI projects

☐  Set up AI Inventory (system registry)

☐  Quick Win: Pick one low-risk system and run it through Express Lane end-to-end

Days 31–60: Operationalize

Governance lanes actively routing projects. Full gate lifecycle running. Documentation standardized.

☐  All new AI projects go through intake and classification

☐  First Standard Lane project completes Gate 1 review

☐  Model Cards in use for all Standard and Strategic Lane systems

☐  Vendor Assessment completed for top 3 third-party AI tools

☐  Decision Rights Matrix distributed to all AI Leads

☐  Begin change management assessment (Three-Register) for next major deployment

☐  Governance dashboard live with key metrics

Days 61–90: Measure & Scale

Governance delivering measurable value. Executive reporting established. System self-sustaining.

☐  First Strategic Lane project completes full Gate 0→1→1.5→2 cycle

☐  Value Realization Tracker populated for top 5 AI initiatives

☐  Executive briefing delivered: governance metrics + value delivered

☐  Node network expanded to all business units

☐  Retrospective: What worked? What needs adjustment?

☐  Plan Phase 2: Regulatory compliance (NIST/ISO/EU AI Act) if applicable

# Which Template, When

Use this reference to find the right template for what you’re trying to do.

| I need to… | Use this template |
| --- | --- |
| Classify a new AI system by risk | Risk Assessment Questionnaire + Scoring Matrix |
| Route a classified system to a governance lane | Routing Decision Tree |
| Set up the central governance team | CoE / Governance Core Charter |
| Define who does what across governance | RACI Matrix |
| Staff governance roles in a business unit | RACI Matrix (Node role assignments) |
| Document an ML model for production | Model Card — Standard ML |
| Document an LLM/GenAI deployment | Model Card — GenAI Extension |
| Approve a system through a lifecycle gate | Gate Checklists |
| Assess a third-party AI tool or vendor | Vendor Assessment Scorecard |
| Define what employees can do with AI | Decision Rights Matrix |
| Track business value of AI initiatives | Value Realization Tracker |
| Set the organizational AI policy | AI Use Policy Template |
| Understand how everything fits together | Governance Reference Guide |

© 2026 Gordon Chan / Creative Precision. All rights reserved.

Licensed for use by the purchasing organization only.