MULTI-SPEED LANE

DOCUMENTATION

Three governance tracks with different review depths — fast for low-risk, thorough for high. One framework, three speeds.

From: Creative Precision Risk & Routing Toolkit

Version: 1.0  |  February 2026

Author: Gordon Chan

© 2026 Gordon Chan / Creative Precision. All rights reserved.

This document is licensed for use by the purchasing organization only. Redistribution, resale, or sharing outside your organization is prohibited.

# The Multi-Speed Lane Model

Not every AI system needs the same level of governance. A chatbot helping employees find policy documents doesn’t need the same review as a model approving loan applications. The Multi-Speed Lane model applies proportionate governance — enough oversight to manage risk, not so much that it kills momentum.

Design Principle: “Channel, not control.” The Governance Fabric doesn’t restrict AI adoption. It channels AI through standards that make deployment faster, safer, and more valuable.

## Lane Comparison

|  | EXPRESS LANE | STANDARD LANE | STRATEGIC LANE |
| --- | --- | --- | --- |
| Risk Tier | Low (25–37) | Medium (38–52) | High (53–75) |
| Gate Flow | Gate 0 → Gate 2 | Gate 0 → 1 → 2 → 3 | Gate 0 → 1 → 1.5 → 2 → 3 |
| Review Body | AI Lead only | Full governance Node | Fabric Core + executive |
| Model Card | Minimal: purpose + data | Standard: all core fields | Extended: + bias + ethics + value |
| Ethics Review | Not required | If flagged | Required (Ethics Contact) |
| Approval | Node Lead | Node Lead + Risk Liaison | Executive sponsor |
| Re-assessment | Annual | Semi-annual | Quarterly |
| Monitoring | Quarterly spot-check | Semi-annual + trigger-based | Continuous |
| Timeline | 1–2 weeks | 4–8 weeks | 8–16 weeks |
| Documentation | AI Inventory entry | Full Model Card + risk docs | Annex IV compliant package |

# Express Lane

Risk Tier: Low Risk (Score: 25–37)

For AI systems with minimal risk exposure. Internal productivity tools, simple analytics, systems with no PII and no individual-level decision impact.

Gate 0: Intake

Actions:

• System registered in AI Inventory

• AI Triage auto-classifies risk tier

• Minimal Model Card shell created (purpose + data sources only)

• Node Lead notified

Required Artifacts:

• AI Inventory registration

• Gate 0 submission package

• Risk tier assignment: LOW

Gate 2: Deploy (skip Gate 1)

Actions:

• AI Lead reviews submission for completeness

• Confirm low-risk classification is appropriate

• Standard deployment checklist completed

• Monitoring hooks established (basic performance metrics)

Required Artifacts:

• Deployment sign-off (Node Lead)

• Monitoring configuration

• Quarterly review schedule set

Ongoing Monitoring

• Quarterly performance spot-check

• Annual risk re-assessment using the full Risk Assessment Questionnaire

• Incident reporting through standard organizational channels

• System retirement follows standard decommission process

Lane Escalation Triggers

• Score increases above 37 on re-assessment → reclassify to Standard Lane

• Incident involving the system → immediate re-assessment

• Regulatory change affecting the system’s domain → re-assessment within 30 days

• System scope expands to include PII or decision-making → immediate reclassification

# Standard Lane

Risk Tier: Medium Risk (Score: 38–52)

For AI systems with moderate risk exposure. Customer-facing analytics, business decision support, systems with limited PII or moderate operational impact.

Gate 0: Intake

Actions:

• System registered in AI Inventory

• AI Triage auto-classifies risk tier

• Model Card v0.0 shell created

• Risk Assessment Questionnaire completed

• Governance Node Lead assigned

Required Artifacts:

• AI Inventory registration

• Risk Assessment (scored)

• Risk tier assignment: MEDIUM

• Governance lane: STANDARD

Gate 1: Map

Actions:

• Full governance Node review of intake

• Risk Liaison validates AI-pre-scored risk assessment

• Data Steward completes Data Readiness Assessment

• Value Hypothesis documented and locked

• Model Card v0.1 populated (purpose, scope, data sources, intended users)

Required Artifacts:

• Validated Risk Assessment

• Data Readiness Report

• Value Hypothesis (locked)

• Model Card v0.1

• Gate 1 Disposition: Approved / Conditions / Rejected

Gate 2: Deploy

Actions:

• Technical standards compliance verified

• Testing and validation evidence documented

• Model Card v1.0 completed (all standard fields)

• Human oversight mechanisms confirmed

• Deployment plan reviewed and approved

Required Artifacts:

• Technical compliance evidence

• Testing documentation

• Model Card v1.0

• Deployment approval (Node Lead + Risk Liaison)

Gate 3: Sustain

Actions:

• Production monitoring active

• Performance against Value Hypothesis tracked

• Semi-annual risk re-assessment scheduled

• Drift detection baseline established

• Gate 3 Disposition: Continue / Adjust / Retire

Required Artifacts:

• Monitoring dashboard

• Value tracking report

• Gate 3 disposition decision

• Re-assessment schedule

Ongoing Monitoring

• Semi-annual risk re-assessment

• Performance monitoring against Value Hypothesis

• Drift detection (if applicable to model type)

• Incident reporting with governance Node notification

• Trigger-based re-assessment for scope changes

Lane Escalation Triggers

• Score increases above 52 on re-assessment → escalate to Strategic Lane

• Ethics concern raised by any stakeholder → Gate 1.5 review triggered

• Regulatory change affecting system domain → re-assessment within 30 days

• Incident classified as Severity 1 or 2 → immediate re-assessment

# Strategic Lane

Risk Tier: High Risk (Score: 53–75)

For AI systems with significant risk exposure. Regulated domains (healthcare, finance, employment), systems affecting individual outcomes, high-PII processing, autonomous decision-making.

Gate 0: Intake

Actions:

• System registered in AI Inventory with HIGH flag

• AI Triage auto-classifies + alerts Fabric Core

• Extended Model Card shell created

• Risk Assessment Questionnaire completed

• Executive sponsor identified and notified

Required Artifacts:

• AI Inventory registration (HIGH flag)

• Risk Assessment (scored)

• Risk tier: HIGH

• Governance lane: STRATEGIC

• Executive sponsor acknowledgment

Gate 1: Map

Actions:

• Full governance Node review with Fabric Core observer

• Risk Liaison conducts comprehensive risk assessment

• Data Steward completes extended Data Readiness Assessment

• Value Hypothesis with ROI projections documented

• Ethics Contact notified and briefed

• Model Card v0.1 with extended fields populated

Required Artifacts:

• Comprehensive Risk Assessment

• Extended Data Readiness Report

• Value Hypothesis with ROI projections

• Ethics Contact briefing log

• Model Card v0.1 (extended)

• Gate 1 Disposition

Gate 1.5: Validate (Strategic Only)

Actions:

• Fabric Core full review convenes

• Independent challenge report prepared

• Ethics Contact stakeholder impact assessment

• Regulatory compliance assessment (EU AI Act, NIST, ISO alignment)

• Human oversight design reviewed and stress-tested

• Bias and fairness testing plan established

Required Artifacts:

• Fabric Core review minutes

• Independent challenge report

• Stakeholder Impact Assessment

• Regulatory compliance evidence

• Human oversight design document

• Bias testing plan

• Gate 1.5 Disposition: Proceed / Redesign / Halt

Gate 2: Deploy

Actions:

• Full technical standards compliance with evidence package

• Comprehensive testing including bias/fairness evaluation

• Model Card v1.0 (extended) completed with all Annex IV fields

• Human oversight validated in staging environment

• Executive sponsor deployment approval

Required Artifacts:

• Technical compliance evidence package

• Bias/fairness testing results

• Model Card v1.0 (extended)

• Annex IV documentation package

• Executive deployment authorization

Gate 3: Sustain

Actions:

• Continuous monitoring active (performance, drift, bias, cost)

• Quarterly risk re-assessment scheduled

• Value realization tracking against ROI projections

• Regulatory compliance maintained and documented

• Gate 3 Disposition with executive reporting

Required Artifacts:

• Continuous monitoring dashboard

• Quarterly risk re-assessment

• Value realization report

• Regulatory compliance log

• Gate 3 disposition + executive briefing

Ongoing Monitoring

• Continuous monitoring (performance, drift, bias, cost anomalies)

• Quarterly risk re-assessment

• Executive briefing on system performance and risk posture

• Regulatory compliance monitoring

• Incident response with Fabric Core escalation

Lane Escalation Triggers

• Any compliance violation → immediate system review by Fabric Core

• Ethics concern → system paused pending Ethics Contact assessment

• Regulatory inquiry → Fabric Core convenes within 48 hours

• Significant performance degradation → Gate 3 review triggered

• System scope change → full re-assessment required